## Slide 1
TraceLM
AI-Powered Test Intelligence Platform
Architecture Review & Strategic Implementation Plan
Proposed Roadmap to Enterprise-Grade SaaS Platform
June 2026 | Principal Architect Assessment | Confidential
v 0.0.5 → Enterprise

## Slide 2
Agenda
What we will cover in this session
01
Executive Scorecard
Where TraceLM stands today across 4 dimensions
02
What TraceLM Does Well
Current strengths and unique differentiators
03
Critical Gaps & Risks
What must be addressed before production
04
Market Position
How TraceLM compares to Xray, Zephyr, TestRail, qTest
05
Target Architecture
Where we need to go — the proposed future state
06
5-Phase Implementation Plan
Phased roadmap with timelines and ownership
07
Investment & Effort Summary
What it takes to get there
08
Recommendation & Next Steps
Ask of this leadership team

## Slide 3
Executive Scorecard
Current maturity assessment — TraceLM v0.0.5
3
/10
Architecture Maturity
4
/10
Product Maturity
2
/10
Security Maturity
1
/10
Scalability Readiness
TECHNICAL DEBT · MEDIUM — Manageable
TraceLMPanel.ts is 1,300+ lines and App.tsx is 600+ lines — both need decomposition before Phase 2 work can begin safely.
WHAT THE SCORES MEAN
1–3
Pre-production. Not suitable for enterprise deployment.
4–6
Emerging. Functional for single users; gaps for teams.
7–8
Production-ready. Meets most enterprise requirements.
9–10
Enterprise-grade. SOC2, RBAC, SLA, full observability.
BOTTOM LINE
TraceLM has a genuinely differentiated AI core — multi-provider LLM generation, automation candidate analysis, and Playwright classification are unique in the market. The constraint is architecture: built as a single-user VS Code extension, that constraint permeates every layer. The gap between current state and enterprise-ready is real — but closeable in ~32 weeks with the right investment.

## Slide 4
What TraceLM Does Well
Strengths and unique market differentiators
🤖
Multi-Provider AI
Supports OpenAI, Anthropic, and Gemini behind a clean provider interface. Unique in the TMS market — no competitor offers this.
🎯
Post-Generation Validator
A second LLM call validates and corrects every generation before the UI sees it. Architecturally forward-thinking quality gate.
🔧
Automation Analysis
Classifies test cases as P1–P4 automation candidates with Playwright scope, ROI level, and feasibility. No direct competitor.
📤
Native Xray Push
Batch push with fingerprint deduplication, retry, and rate-limit handling. Production-quality Xray integration no other tool has.
📝
Externalized Prompts
All LLM prompts are plain text files — non-developers can iterate on prompt quality without code changes. Enables rapid improvement.
✅
Prompt Taxonomy
HP/AF/EC/EG/BR scenario types and Functional/Negative/Edge/Integration test types enforce ISTQB-aligned classification automatically.

## Slide 5
Critical Gaps & Risks
What must be addressed before enterprise deployment
🔐
No Authentication or RBAC
Anyone with the extension can access all data. No roles, no permissions, no tenant isolation.
📋
No Audit Trail
Zero record of who generated what, who edited what, or what was pushed to Jira. Compliance failure.
💾
No Persistent Storage
All generation data lives in React state. Lost on reload. VS Code uninstall = total data loss.
🔒
No Prompt Injection Guard
A malicious requirements document could manipulate LLM output. No input sanitization exists.
📊
No Traceability Matrix
No view linking requirement → scenario → test case → Xray. Core TMS feature, completely missing.
💰
No Cost Governance
No token budget, no per-org key management, no LLM cost visibility. Cost explosion risk at scale.
● CRITICAL
● HIGH
Critical = must fix before any production deployment. High = must fix before enterprise pilot.

## Slide 6
Market Position
TraceLM vs. enterprise test management platforms
Capability
TraceLM
Xray
Zephyr
TestRail
qTest
AI test generation
✓ Core
Partial
No
No
Partial
Multi-provider LLM support
✓ UNIQUE
No
No
No
No
Automation candidate analysis
✓ UNIQUE
No
No
No
No
Post-generation validation
✓ UNIQUE
No
No
No
No
Native Xray push integration
✓ UNIQUE
N/A
No
No
No
Requirement traceability
Partial
✓
✓
✓
✓
Test execution tracking
✗ MISSING
✓
✓
✓
✓
Multi-user collaboration
✗ MISSING
✓
✓
✓
✓
RBAC / SSO / SAML
✗ MISSING
✓
✓
✓
✓
Audit trail
✗ MISSING
✓
✓
✓
✓
Analytics dashboard
✗ MISSING
✓
✓
✓
✓
STRATEGIC INSIGHT
TraceLM holds 4 unique capabilities no competitor has. The AI generation quality, multi-provider support, automation analysis, and Xray integration are genuine differentiators. The critical gap is everything else — collaboration, RBAC, audit, analytics. Closing those gaps in 32 weeks positions TraceLM as the only AI-native enterprise TMS with Xray-native integration.

## Slide 7
Proposed Target Architecture
From VS Code extension to enterprise SaaS platform
CLIENT LAYER
VS Code Extension (webview)
Web Application (React SPA)
Mobile (future)
↕
API GATEWAY
Auth middleware
Rate limiting
Request routing
Logging
↕
SERVICE LAYER
Auth Service (OAuth/SAML)
Generation Service (LLM Orchestrator)
Push Service (Xray/Jira)
Notification Service
↕
ASYNC / QUEUE
Job Queue (BullMQ)
LLM Worker Pool
Validator Workers
Audit Logger
↕
DATA LAYER
PostgreSQL (primary store)
Redis (cache + queues)
Prompt Registry
AI Audit Log

## Slide 8
5-Phase Implementation Roadmap
Phased approach from stable extension to enterprise SaaS
Phase 1
Foundation
Weeks 1–6
Decompose TraceLMPanel.ts
Append-only audit log
Session history store
Push approval gate
Traceability Matrix
LLM cost display
▶
Phase 2
Core Platform
Weeks 7–18
NestJS + PostgreSQL + Redis
Async BullMQ pipeline
WebSocket streaming
Analytics dashboard
AI audit log API
Playwright E2E suite
▶
Phase 3
Enterprise
Weeks 19–34
RBAC (6 roles)
OAuth 2.0 / SAML SSO
Multi-tenant RLS
Cloud (AWS/Azure)
Approval workflow
Notification system
▶
Phase 4
AI Governance
Weeks 35–44
Prompt Registry + A/B
Org-level key vault
Token budget limits
Multi-model evaluation
Execution tracking
Prompt regression tests
▶
Phase 5
Scale
Weeks 45+
Kubernetes + autoscaling
SOC2 Type II
Web app (browser)
Public API + docs
Penetration testing
SLA 99.9% uptime
Wk 1
Wk 7
Wk 19
Wk 35
Wk 45
Wk 45+
1–2 devs · 4–6 wks
2 devs · 8–12 wks
3 devs · 12–16 wks
2 devs · 8–10 wks
3+ devs · Ongoing

## Slide 9
Phase 1 — Foundation (Weeks 1–6)
Make the current extension production-stable for individual and team use
1–2 Developers
4–6 Weeks
~15 Person-Days
#
Task
Effort
Priority
What it delivers
1.1
Decompose TraceLMPanel.ts
3 days
Critical
Split god object into LLM Orchestrator, Push Service, Session Service. Foundation for everything else.
1.2
Add audit logging
2 days
Critical
Append-only log of every generate, edit, delete, push action. Compliance prerequisite.
1.3
Prompt injection guard
1 day
Critical
Sanitize and escape all document input before LLM calls.
1.4
Session/generation history
3 days
High
Save last 10 generations with timestamps. Reload without regenerating. Eliminates data loss on reload.
1.5
Approval gate before push
2 days
High
QA confirmation with change summary before any test case is pushed to Xray.
1.6
Requirement Traceability Matrix
3 days
High
View linking requirement → scenario → test case → Xray key. Core TMS parity feature.
1.7
LLM token/cost tracking
1 day
High
Display tokens in/out and estimated cost per generation.
1.8
Provider fallback chain
2 days
Medium
Auto-route to secondary provider if primary LLM call fails.
Phase 1 Exit Criteria: TraceLMPanel decomposed · audit log active · session history working · push approval in place · traceability matrix visible

## Slide 10
Phase 2 & 3 — Core Platform + Enterprise (Weeks 7–34)
Backend service, multi-tenancy, RBAC, and cloud deployment
PHASE 2 — CORE PLATFORM (Wks 7–18)
1
Bootstrap NestJS backend + PostgreSQL + Redis (Docker Compose)
2
Design and implement PostgreSQL schema (orgs, workspaces, users, artifacts, audit_log)
3
Migrate push history from globalState to PostgreSQL
4
Implement async generation pipeline — BullMQ job queue + LLM worker pool
5
WebSocket / SSE streaming — real-time progress to VS Code webview
6
Redis LLM response cache with configurable TTL
7
AI audit log — every LLM request logged with prompt hash and cost
8
Analytics API + dashboard (coverage metrics, push history, quality trends)
9
E2E test suite (Playwright) for critical generation workflows
10
2 developers · 8–12 weeks
PHASE 3 — ENTERPRISE FEATURES (Wks 19–34)
1
Organization → Workspace → Member hierarchy in DB and API
2
RBAC — 6 roles: Org Admin, Workspace Admin, QA Lead, Test Analyst, Developer, Viewer
3
OAuth 2.0 authentication (Google, Microsoft, GitHub)
4
SAML SSO for enterprise IdPs (Okta, Azure AD, Ping)
5
Cloud deployment — API Gateway, ECS/AKS, RDS, ElastiCache
6
PostgreSQL row-level security for multi-tenant isolation
7
Workspace admin UI — manage members, roles, LLM keys, Jira settings
8
Notification system — email, Slack webhook, in-app
9
Approval workflow — QA Lead must approve before Xray push
10
3 developers · 12–16 weeks

## Slide 11
Phase 4 & 5 — AI Governance + Scale (Weeks 35+)
AI quality framework, compliance, and enterprise-grade reliability
PHASE 4 — AI & AUTOMATION (Wks 35–44)
1
Prompt Registry — versioned prompts in DB with A/B testing and rollback
2
Organization-level LLM key vault (HashiCorp Vault / AWS Secrets Manager)
3
Per-workspace token budget and cost alerts
4
Multi-model evaluation framework — run same prompt on 3 models, compare quality
5
Human feedback pipeline — thumbs up/down aggregated per prompt version per model
6
Prompt regression test suite — automated quality checks on prompt changes
7
Feature flags for safe model/prompt rollout
8
Test execution tracking — record test run results against generated test cases
9
Defect linking — link Jira bug issues to test cases that surfaced them
10
2 developers · 8–10 weeks
PHASE 5 — SCALE & OPTIMIZATION (Wks 45+)
1
Kubernetes deployment — horizontal scaling for all services
2
Event-driven architecture — Kafka/EventBridge for audit and analytics pipeline
3
CDN for webview assets (CloudFront / Vercel Edge)
4
SOC2 Type II compliance readiness — controls, policies, audit evidence
5
Penetration testing + remediation
6
SLA definition and monitoring (99.9% uptime, alerting, on-call)
7
Web application (browser-native) in addition to VS Code extension
8
Public API + developer documentation for integration partners
9
Ongoing · 3+ developers

## Slide 12
Investment & Effort Summary
What it takes to reach enterprise-grade SaaS
Phase
Description
Duration
Team Size
Key Milestone
Cumulative Weeks
Phase 1
Foundation — stable extension
4–6 weeks
1–2 devs
Audit log · RTM · Session history
Wk 6
Phase 2
Core Platform — backend service
8–12 weeks
2 devs
PostgreSQL · Async · Analytics
Wk 18
Phase 3
Enterprise — RBAC + cloud
12–16 weeks
3 devs
RBAC · SSO · Multi-tenant · Cloud
Wk 34
Phase 4
AI Governance
8–10 weeks
2 devs
Prompt registry · Model eval
Wk 44
Phase 5
Scale & Compliance
Ongoing
3+ devs
SOC2 · Kubernetes · Web app
Wk 45+
~32–34 weeks
To Phase 3
(Enterprise Ready)
~44 weeks
To Phase 4
(AI Governance)
6–8 developers
Total team needed
across all phases
Phase 1 only
Deployable in
4–6 weeks today
KEY INVESTMENT PRINCIPLE
Phase 1 is the highest ROI investment: 15 person-days of work removes the 4 most critical blockers (no audit log, data loss, no approval gate, no traceability). Every subsequent phase builds on this foundation. Skipping Phase 1 makes Phases 2–5 significantly riskier and more expensive.

## Slide 13
Risk Assessment
Top risks and mitigations by phase
Risk
Prob.
Impact
Phase Fix
Mitigation
Data loss on VS Code uninstall
High
Critical
Phase 1
Session history + persistent export
No audit log — compliance failure
High
Critical
Phase 1
2-day implementation removes this entirely
Prompt injection via malicious document
Med
High
Phase 1
Input sanitization before LLM calls
LLM cost overrun — no budget cap
Med
High
Phase 1–4
Phase 1: token display. Phase 4: org budget enforcement
Enterprise rejection — no SSO/RBAC
High
Critical
Phase 3
RBAC + SAML SSO is Phase 3 deliverable
Competitor releases AI generation feature
Med
High
Ongoing
Accelerate RTM + collaboration to widen lead
TraceLMPanel regression during refactor
High
Medium
Phase 1
Add integration tests before decomposition starts
Prompt quality regression on prompt changes
Med
High
Phase 4
Prompt Registry + regression test suite
Security audit fails
High
Critical
Phase 1–3
Audit log (Ph1) + RBAC (Ph3) + pen test (Ph5)
Single-tenant architecture blocks growth
High
Critical
Phase 3
Multi-tenant PostgreSQL RLS migration

## Slide 14
Recommendation & Ask
01
Approve Phase 1 immediately
15 person-days. Removes 4 critical risks. Can start this sprint. No new infrastructure required.
02
Allocate Phase 2 budget
2 developers for 8–12 weeks. Delivers the backend foundation every future feature depends on.
03
Commit to Phase 3 roadmap
RBAC + SSO + cloud deployment. This is the gate to enterprise sales. Needed within 34 weeks.
04
Endorse the AI differentiation
TraceLM's AI stack is unique in the market. Invest in the Prompt Registry and evaluation framework to protect that lead.
The product vision is strong. The architecture needs to catch up to it. Phase 1 starts that journey.

## Slide 15
TraceLM
From AI-Powered Extension to Enterprise Test Intelligence Platform
Thank You
Questions & Discussion
June 2026 · Principal Architect Assessment · Confidential