## Slide 1
TraceLM
Technical Release Update
v0.0.5
June 2026
What's Covered
✦ UI Architecture Overhaul
✦ Functional Improvements
✦ Quality & Prevention Gates
✦ Security Hardening
CONFIDENTIAL | TraceLM Engineering | June 2026

## Slide 2
Release at a Glance
v0.0.5
Key metrics and outcomes delivered in TraceLM v0.0.5
TraceLM v0.0.5 | CONFIDENTIAL | June 2026
6
New Tab Modules
(from 1 monolith)
73
Automated Tests
(13 test suites)
4
Functional Gaps
Resolved
3
Prevention
Strategies Added
178 KB
JS Bundle Size
(-22 KB from prior build)
Workstream Status
Phase 1 — UI Architecture
App.tsx → 6 tabs, 4 components, 1 hook
✓ Complete
Phase 2 — UI Improvements
StepStepper, collapsible cards, priority cards
✓ Complete
Phase 3 — Productivity Polish
Layer filter, copy buttons, tab badges
✓ Complete
Functional Gap Fixes
Scenarios, staged files, export filter, add/delete
✓ Complete
Prevention Strategy
ESLint + TypeCheck in build + 73 smoke tests
✓ Complete
Security Hardening
Crypto nonce + batch config clamping
✓ Complete

## Slide 3
UI Architecture Overhaul
v0.0.5
Phase 1–3: From monolithic 1,115-line component to a clean, modular architecture
TraceLM v0.0.5 | CONFIDENTIAL | June 2026
Phase 1 — Decomposition
App.tsx: 1,115 → 290 lines
6 tab components (memo)
4 shared components (memo)
1 message hook (extracted)
Shared types.ts + utils.ts
22 stable callbacks via ref pattern
Phase 2 — UI Improvements
StepStepper: 4-step pipeline indicator
All-green completion flash (2s)
Collapsible enhancement cards
Card count badges
Automation priority cards (ROI)
Excluded candidates (dashed style)
Phase 3 — Productivity
Layer filter chips (Unit/API/UI)
Filter guard: min 1 layer active
Export always respects filter
Clipboard copy on Gherkin blocks
Copy on enhancement card items
Tab count badges (auto-hide at 0)

## Slide 4
Functional Improvements
v0.0.5
Four gaps identified and resolved — every feature now works as intended
TraceLM v0.0.5 | CONFIDENTIAL | June 2026
01
Export Respects Layer Filter
What changed:
Export .feature and CSV now export only the visible test cases — not everything.
Why it matters:
Users filtered to "Unit" only but their export contained all 47 test cases.
02
Staged File Visibility
What changed:
Files selected for upload are now shown as chips before parsing begins.
Why it matters:
"Parse Selected Files" button was enabled with nothing visible — confusing UX.
03
Scenarios: Add & Delete
What changed:
Users can add a blank scenario or delete an existing one directly in the UI.
Why it matters:
Test scenarios required regeneration to add a new entry — no manual option.
04
Scenarios: JSON & CSV Export
What changed:
Export all test scenarios as structured JSON or tabular CSV with one click.
Why it matters:
Scenarios had no export path — data was stuck inside the extension.

## Slide 5
Quality & Prevention Strategy
v0.0.5
Three-layer defence added after a runtime prop-reference bug reached production
TraceLM v0.0.5 | CONFIDENTIAL | June 2026
⚠ Root Cause (uploadDrafts runtime error)
Prop declared in TypeScript type but missing from destructure. Vite uses esbuild (transpile-only) — tsc never ran, ESLint had no rule for it, no render tests existed. Bug reached runtime silently.
Layer 1
ESLint: no-unused-vars
Catches props declared in type but not used in body
Configured: vars: "all", args: "after-used"
Fails build on violation (not just warning)
✓ Zero violations
Layer 2
TypeScript in Every Build
tsc --noEmit added to build:parallel pipeline
Runs on both extension + webview on every npm run build
uploadDrafts bug: would block build with TS2304
✓ Every build
Layer 3
73 Smoke Tests
8 suites for React components (jsdom environment)
RequirementsTab test: exercises uploadDrafts prop
5 existing extension suites (Jest, node environment)
✓ 73 tests pass

## Slide 6
Security & Technical Hardening
v0.0.5
Cryptographic nonce upgrade and runtime input clamping
TraceLM v0.0.5 | CONFIDENTIAL | June 2026
Cryptographic Nonce Upgrade
Before
Math.random().toString(36).substr(2,16)
→ Not cryptographically secure (PRNG)
After
crypto.randomBytes(16).toString('hex')
→ 128-bit CSPRNG — unpredictable nonce
Risk addressed: a predictable nonce could be guessed to bypass the Content Security Policy, enabling script injection in the webview.
Batch Config Runtime Clamping
User-supplied Xray batch settings are now validated and clamped at runtime before use, preventing accidental or crafted misconfiguration.
Setting
Min
Max
Default
xrayBatchSize
1
100
10
xrayBatchDelayMs
0 ms
30,000 ms
1,000 ms
xrayMaxRetries
1
10
3
✓ Invalid values are silently corrected at runtime — no crashes, no unexpected API calls

## Slide 7
What This Means for the Business
v0.0.5
Outcomes aligned to delivery quality, team velocity, and operational confidence
TraceLM v0.0.5 | CONFIDENTIAL | June 2026
🚀 Faster Delivery Cycles
Modular codebase: features added in isolation without risking regressions
73 automated tests catch breaks before they reach QA
TypeScript build gate prevents silent prop bugs from reaching users
🎯 Accurate Test Exports
Export now reflects exactly what the user sees — no hidden extras
Staged file chips confirm files before parsing begins
Scenarios can be added, deleted, and exported without regeneration
🔒 Security Confidence
Cryptographic nonce eliminates CSP bypass risk
Batch config clamping prevents out-of-bounds API calls
/TraceAudit skill gives on-demand security + type checks
📊 Operational Visibility
StepStepper shows real-time pipeline progress (4 steps)
Tab count badges surface data volume at a glance
Layer filter lets teams focus on the test tier that matters

## Slide 8
Next Steps & Roadmap
v0.0.5
Recommended priorities following the v0.0.5 release
TraceLM v0.0.5 | CONFIDENTIAL | June 2026
Immediate
Install tracelm-0.0.5.vsix via Extensions → Install from VSIX
Validate against a live Jira/Xray project to confirm end-to-end push flow
Run /TraceAudit after installation to baseline security posture
Short-term (v0.0.6)
Live Jira connection test button (validates credentials in real time)
Increase test coverage to 40%+ with integration-level tests
Add Xray test-run push (push test execution results, not just definitions)
Medium-term
PDF parsing upgrade (replace pdf-parse to resolve dev vulnerability)
Multi-project Jira support (switch project key from a dropdown)
AI-assisted scenario editing (in-place LLM rewrite of a single scenario)

## Slide 9
TraceLM v0.0.5
Released & Ready
73
Tests Passing
6
New Modules
4
Gaps Fixed
3
Prevention Layers
Questions?
CONFIDENTIAL | TraceLM Engineering | June 2026