## Slide 1
EXECUTIVE UPDATE
TraceLM
AI-Powered Test Generation & Jira/Xray Automation
Version 0.0.4 · June 2026 · Confidential
Notes: Welcome to the TraceLM Executive Project Update. This deck covers current status, business impact, risks, and roadmap. Version 0.0.4 has been released and merged to main.

## Slide 2
2
CONTEXT
The Problem We Are Solving
Today's Manual Reality
⏱
Hours spent manually writing test scenarios from requirements
🔗
Traceability between requirements and test cases is lost or inconsistent
🔁
Same test cases re-pushed to Xray causing duplicates
📂
Context switching between docs, Jira, and Xray slows teams down
📉
Automation candidates chosen subjectively — no feasibility or ROI framework
TraceLM Changes This
✓
Requirement-to-Xray in one session
✓
Full traceability: requirement → scenario → test case
✓
SHA-256 fingerprinting eliminates duplicate pushes
✓
Single VS Code panel replaces all context switching
✓
Structured A–F automation scoring: feasibility + ROI
Notes: Emphasize the time cost of manual test writing. The traceability gap is a compliance risk in regulated industries. Highlight that TraceLM does not require leaving VS Code.

## Slide 3
3
SOLUTION OVERVIEW
What is TraceLM?
A VS Code extension that transforms raw requirements into structured, traceable, Xray-ready test assets using AI — without leaving the development environment.
📥
Requirements Ingestion
Free text, file upload (.txt .md .docx .pdf), Jira pull, or story picker
🔍
Requirement Enhancement
AI analysis: gaps, NFRs, risks, benchmarks, clarifying questions
📋
Test Scenario Generation
Structured scenarios with traceability to source requirements
✅
Test Case Generation
Executable cases with Gherkin BDD, layer, and priority assignment
🤖
Automation Analysis
A–F assessment: feasibility (1–5) + ROI score (1–10) per case
🚀
Xray Push + Export
Batch push with deduplication, retry, and 4 export formats
Notes: TraceLM sits inside VS Code — the tool every developer already has open. It chains 6 capabilities in one panel. Stress the 'single workflow' story.

## Slide 4
4
HOW IT WORKS
End-to-End Workflow
1
Configure
Set LLM provider
& Jira/Xray keys
2
Requirements
Paste, upload,
or pull from Jira
3
Enhance
AI identifies gaps,
risks & NFRs
4
Scenarios
Traceable test
scenarios generated
5
Test Cases
Gherkin BDD cases
with layer & priority
6
Automation
A–F analysis:
feasibility & ROI
7
Push to Xray
Batch push with
dedup & retry
⚡ "Generate All Artifacts" — triggers steps 3–6 sequentially in one click, with live progress display
Notes: The Generate All button chains Enhancement → Scenarios → Test Cases → Automation in sequence. Each step feeds its output directly into the next. Progress is shown live: '(1/4)... (2/4)...' etc.

## Slide 5
5
BUSINESS VALUE
Key Metrics & Business Impact
v0.0.4
Current Release
Live on GitHub
3
LLM Providers
OpenAI · Anthropic · Gemini
9
Workflow Steps
Configure → Push to Xray
4
Export Formats
.feature · CSV · JSON
🎯
Zero Context Switching
Requirements, generation, and Xray push all happen in one VS Code panel. No tab hopping, no copy-pasting between tools.
🔐
Enterprise-Grade Security
All API keys stored in OS-native SecretStorage. Xray uses OAuth 2.0. No credentials ever committed or logged.
📊
Data-Driven Automation
Every test case receives an objective feasibility score (1–5) and ROI score (1–10). Automation backlog is prioritized, not guessed.
♻️
Duplicate Prevention
SHA-256 fingerprinting ensures the same test case is never pushed twice — even across sessions — saving Xray cleanup time.
Notes: Highlight the ROI story: time saved per sprint multiplied by team size. Even two hours saved per QA engineer per sprint computes quickly. The deduplication story resonates with ops managers who've dealt with Xray cleanup.

## Slide 6
6
CURRENT STATUS
Release v0.0.4 — Delivered
✅ Version 0.0.4 is merged to main and live on GitHub · CI/CD: All checks passed (build-test ✓ · lint ✓ · typecheck ✓)
✓
Sequential Generation Workflow
"Generate All Artifacts" button chains all 4 AI steps in sequence with live progress feedback (1/4 → 4/4). Stale-state bug fixed using React refs.
✓
Gemini Provider Reliability
Transient retry logic with exponential backoff (1200ms base + jitter). Automatic fallback to available models on 429/503. Audio/TTS models filtered from dropdown.
✓
Enhanced CSV Export
Test cases export with 10 columns including Detailed Steps and Test Data. Automation CSV includes feasibility, ROI, and layer breakdown.
✓
Responsive UI Layout
Requirements header reorganised: Generate All button moved to requirements tab for logical flow. Mobile-responsive layout for narrow viewports.
✓
CLAUDE.md Documentation
Codebase guidance file added for future developers and AI-assisted development workflows.
Notes: v0.0.4 was delivered via PR #6 which passed all automated CI checks before merge. The sequential generation fix was the most impactful — the prior version had a stale state bug that caused cascading generation failures.

## Slide 7
7
INTEGRATIONS
Integration Ecosystem
TraceLM
VS Code
Extension
OpenAI
GPT-4o / 4.1
Anthropic
Claude 3.5 Sonnet
Google Gemini
2.5 Flash / Pro
Jira Cloud
Pull issues & epics
Xray Cloud
Push & manage tests
Bearer / API Key
Basic Auth + OAuth 2.0
All credentials stored in VS Code SecretStorage (OS-native keychain) — never in config files or source control
Notes: TraceLM is LLM-agnostic by design. Teams can switch providers based on cost, performance, or compliance without any code changes. Jira uses Basic Auth; Xray uses OAuth 2.0 client credentials — a fresh token per session.

## Slide 8
8
SECURITY
Security & Compliance Controls
🔑
Credential Isolation
LLM API key, Jira token, and Xray client ID/secret stored exclusively in VS Code SecretStorage (OS-native keychain). Never in config files or source control.
🛡️
Webview Content Security Policy
default-src 'none' — all scripts require a per-load cryptographic nonce. Inline scripts and eval() are blocked. External image loading restricted.
🔐
Authentication Standards
Jira: HTTP Basic (email:token). Xray: OAuth 2.0 client credentials — Bearer token per session, never persisted. LLM providers: API keys in Authorization headers.
✅
Dependency Security Audit
npm audit --omit=dev --audit-level=high runs automatically on every CI build and every release workflow. No high-severity vulnerabilities allowed to ship.
📋
Input Validation & No PII Logging
Required field checks before every Xray push. HTTPS regex on Jira URLs. File MIME and extension verification. No credentials or personal data in any log or progress message.
Notes: The security story is important for enterprise and regulated environments. Key message: credentials never leave the developer's local OS keychain. No TraceLM server ever receives or stores API keys.

## Slide 9
9
ENGINEERING PROCESS
CI/CD Pipeline & Quality Gates
CI — Every Pull Request
1
Install dependencies
2
Validate LLM prompts
3
Lint (zero warnings)
4
TypeScript strict check
5
Build (extension + webview)
Release — On Version Tag Push
Verify tag = package version
Full CI suite re-runs
Security audit (npm audit)
Test suite with coverage
Package VSIX extension file
Generate changelog
Publish GitHub release + VSIX
🔒 Branch protection: all changes to main via pull request · build-test must pass · pre-commit: lint + typecheck on staged files
Notes: The pipeline enforces zero-warning lint and strict TypeScript on every PR. No code reaches main without passing all gates. The release workflow additionally packages and publishes the VSIX automatically on tag push.

## Slide 10
10
RISKS & LIMITATIONS
Current Risks & Known Limitations
LOW
Streaming not implemented
All LLM calls are completion-based. For large requirement documents, generation may feel slow. No visible token stream to the user during generation.
Mitigation:
Planned for a future release. Current UX shows step-by-step progress labels (1/4 → 4/4) as interim feedback.
LOW
Shape-only Jira/Xray validation in Settings
The Settings 'Test Connection' button validates field shapes but does not make a live API call to verify credentials.
Mitigation:
Live API validation is scoped to Phase 6. Teams should verify credentials manually before first use.
MEDIUM
Fixed LLM prompt templates
Prompt files are not user-customizable from within the extension. Teams with domain-specific test standards cannot modify prompt instructions without code changes.
Mitigation:
Prompt customization is planned. Interim workaround: edit prompt .txt files in the extension source and rebuild.
LOW
No requirement versioning or diff history
There is no built-in tracking of changes between requirement versions. Re-generating after requirement changes will produce new test cases without comparing to prior runs.
Mitigation:
Fingerprint dedup prevents duplicate Xray pushes. Full versioning is a future phase item.
LOW
Single permission level (no RBAC)
All VS Code users with the extension installed share identical capabilities. There is no role-based access control to restrict, for example, Xray push rights.
Mitigation:
Acceptable at current team scale. RBAC planned as the user base grows.
Notes: Overall risk profile is low. No production blockers. The medium-rated item (fixed prompts) is a convenience gap, not a functionality gap. All mitigations are documented and planned.

## Slide 11
11
ROADMAP
Roadmap & Next Steps
v0.0.5
Near Term
Planned
Live Jira/Xray API validation in Settings
Token-streaming for real-time LLM output
User-customizable prompt templates
v0.1.0
Mid Term
Scoped
Requirement versioning & diff tracking
Multi-project Xray configuration
Bulk scenario editing UI
v1.0
Strategic
Backlog
Role-based access control (RBAC)
Analytics dashboard: push history & coverage metrics
CI/CD integration for automated test generation on PR
⚡ Immediate: Test v0.0.4 in VS Code (F5) → validate Generate All end-to-end → confirm Xray push with live credentials
Notes: The immediate action for any team member with VS Code: pull the latest main branch, press F5, and run the full Generate All workflow. This is the fastest way to see the v0.0.4 changes in action.

## Slide 12
12
RESPONSIBLE AI
Sustainability in Our AI Journey
🌱
“Generate only what is needed, when it is needed, using only the context that matters.”
Actions Implemented
🎯
Prompt Optimisation
Refined templates eliminate redundant instructions. Standardised prompts improve response quality with fewer tokens.
📦
Selective Context Delivery
Only relevant requirement content is sent to the AI. Unchanged information is never reprocessed.
♻️
Artifact Reuse & Deduplication
SHA-256 fingerprinting prevents re-generating identical outputs. Previously generated artifacts are reused across sessions.
✅
Validation Gate Before Generation
Users must review and confirm requirements before AI runs, eliminating regeneration from incomplete inputs.
Additional Controls
🗂️
Structured Document Parsing
Tables, metadata, and document structure preserved during parsing — reducing AI effort to reconstruct context.
🎛️
Targeted Output Generation
Users request only the artifacts they need (scenarios, test cases, Gherkin) — not all outputs by default.
🔄
Session Isolation
Each generation cycle runs with a clean, isolated context. No excessive carry-over between sessions.
Benefits
↓ Token consumption ↑ App performance
↓ Compute overhead ↑ Response speed
↓ Cost per generation ↑ Responsible AI use
Notes: TraceLM is built with sustainable AI consumption as a design principle, not an afterthought. Every architectural decision — fingerprint dedup, LLM caching, validation gates, selective context — reduces token spend and compute load. This aligns our AI journey with responsible and cost-efficient operation.

## Slide 13
SUMMARY
TraceLM is ready.
Requirements → AI Enhancement → Test Cases → Xray
✅ v0.0.4 live on GitHub — CI/CD verified
🔗 3 LLM providers · Jira Cloud · Xray Cloud
🛡️ Enterprise security: OS-native SecretStorage + OAuth 2.0
🗺️ Roadmap defined through v1.0
Notes: Close with a call to action: any stakeholder who wants a live demo can schedule a session. The extension installs from a single VSIX file — no server, no deployment, no infrastructure required.