TraceLM UI Re-Assessment

Technical Recommendations Document

Version 1.0  |  June 2026

Prepared by: Senior Developer Review

# 1. Executive Summary

TraceLM is a VS Code extension that transforms raw software requirements into structured, traceable, automation-ready Xray test assets using AI-powered LLMs. The current user interface is functional and delivers its core workflow — however a technical review has identified architectural and user-experience improvements that will reduce long-term maintenance cost, improve developer productivity, and enhance the overall polish of the tool.

This document presents a prioritized set of UI improvements across three phases: architecture refactoring, user-experience enhancements, and productivity polish. The recommendations are sequenced to deliver maximum impact with manageable risk.

# 2. Current State Assessment

## 2.1 Architecture Overview

The TraceLM webview UI is built with React 18 and TypeScript, compiled by Vite 5, and communicates with the VS Code Extension Host exclusively via postMessage. The webview has no access to Node.js or VS Code APIs directly.

Key File: webview-ui/src/App.tsx — 1,036 lines, ~45KB, single component

## 2.2 Identified Pain Points

### 2.2.1 Single Monolithic Component

All six tab sections, the postMessage router, 20+ useState declarations, and all business logic live in one file. This creates:

- High cognitive load when navigating or modifying any feature

- Risk of accidental state mutation across unrelated tabs

- Slow TypeScript compilation feedback on every edit

- Difficult unit testing — the entire component must be mounted to test any one part

### 2.2.2 No Error Boundaries

A single unhandled JavaScript exception in any tab component will crash the entire webview panel. VS Code will show a blank white panel with no recovery path except closing and reopening the TraceLM command. An Error Boundary wrapper around each tab prevents this.

### 2.2.3 Raw HTML Form Elements

All inputs, buttons, dropdowns, and textareas are native HTML elements styled with custom CSS. This means:

- Theme consistency (light / dark / high-contrast) must be maintained manually via VS Code CSS variables

- Any VS Code theme update may require CSS updates to match

- The @vscode/webview-ui-toolkit is the official first-party solution that handles all of this automatically

### 2.2.4 Generation Progress — Text Only

The "Generate All" four-step pipeline communicates progress via a plain text string ("Test Scenarios (2/4)...") placed inline next to the trigger button. There is no visual distinction between steps completed, step in progress, and steps pending. Users have no way to confirm the app is working during long LLM calls.

### 2.2.5 Xray Push Preview — Unformatted List

The Preview Push result renders as a plain unordered list with Unicode symbols (✓, ⊘, ✗). There is no color differentiation between valid, duplicate, and error states, and validation error messages lack actionable guidance.

### 2.2.6 Empty States

Three tabs show a short plain-text message when no data has been generated ("No scenarios generated yet."). There is no instruction on what to do next, which creates confusion for first-time users.

### 2.2.7 Automation Candidates — Low Information Density

The Automation Candidates tab renders each item as a single pipe-delimited text line: "TC-001 | Automate First | ROI 7 | Feasibility 4". This format omits the test case title, has no visual priority differentiation, and provides no context on exclusion reasons for non-candidate items.

# 3. Recommendations

## 3.1 Phase 1 — Architecture Refactoring

Phase 1 establishes the foundation. All subsequent improvements are significantly easier to implement once App.tsx is decomposed into focused modules.

### 3.1.1 Decompose App.tsx into Tab Components

Split the single 1,036-line file into six tab components and one custom message hook:

- webview-ui/src/tabs/SettingsTab.tsx

- webview-ui/src/tabs/RequirementsTab.tsx

- webview-ui/src/tabs/EnhancementTab.tsx

- webview-ui/src/tabs/ScenariosTab.tsx

- webview-ui/src/tabs/TestCasesTab.tsx

- webview-ui/src/tabs/AutomationTab.tsx

- webview-ui/src/hooks/useTraceLMMessages.ts — postMessage router as a custom hook

- webview-ui/src/App.tsx — reduced to tab router and shared state only

Estimated effort: 1.5 days. No functional changes, pure structural reorganization.

### 3.1.2 Add React Error Boundaries

Wrap each tab render in an ErrorBoundary component. When a tab throws, show a minimal fallback UI ("Something went wrong in this tab. Reload to recover.") instead of crashing the entire panel.

Estimated effort: 0.5 days.

### 3.1.3 Adopt @vscode/webview-ui-toolkit

Install the official Microsoft VS Code webview UI toolkit and replace raw HTML form elements with toolkit components:

- <vscode-button> replaces <button>

- <vscode-text-field> replaces <input type="text"> and <input type="password">

- <vscode-dropdown> replaces <select>

- <vscode-text-area> replaces <textarea>

- <vscode-checkbox> replaces <input type="checkbox">

The toolkit automatically inherits the user's active VS Code theme — light, dark, and high-contrast — without any custom CSS. This eliminates the need to maintain CSS variables for form elements.

Estimated effort: 1–2 days.

## 3.2 Phase 2 — User Experience Improvements

Phase 2 targets the highest-impact user-facing changes. These should follow Phase 1 but can be partially started in parallel if resources allow.

### 3.2.1 Visual Step Progress Indicator

Replace the plain text progress label with a horizontal stepper component showing all four steps: (1) Requirement Enhancement, (2) Test Scenarios, (3) Test Cases, (4) Automation Analysis. Each step displays one of three states:

- Pending — grey, unfilled

- In Progress — blue, animated pulse

- Completed — teal checkmark

Estimated effort: 0.5 days.

### 3.2.2 Color-Coded Xray Push Preview

Replace the unordered list with a styled table where each row has a left border color indicating its status:

- Green left border — Valid, ready to push

- Amber left border — Duplicate, will be skipped

- Red left border — Validation error, with inline fix hint

For validation errors, show the specific missing field inline (e.g. "Missing: expectedResult") so users can fix the test case before pushing rather than discovering the error post-push.

Estimated effort: 0.5 days.

### 3.2.3 Collapsible Enhancement Cards

The Requirement Enhancement tab shows six category cards simultaneously. Add a collapse/expand toggle to each card header so users can minimize categories they have already reviewed. Persist collapse state in local component state (not session storage — it resets on Generate, which is the desired behavior).

Estimated effort: 0.5 days.

### 3.2.4 Actionable Empty States

Replace the three plain-text "No X generated yet" messages with structured empty-state blocks containing:

- A descriptive title ("No Test Scenarios Yet")

- A one-line instruction ("Click Generate Scenarios above to start.")

- An optional secondary note for dependency ("Tip: You can use enhancement output to improve scenario quality.")

Estimated effort: 0.5 days.

### 3.2.5 Automation Candidate Cards

Replace pipe-delimited text lines in the Automation Candidates tab with small cards per item showing:

- Test case title (not just ID)

- Priority badge with color: Green = Automate First, Amber = Automate Second, Grey = Manual/Deferred

- ROI score and Feasibility score as compact inline labels

- Exclusion reason displayed when candidate = false

Estimated effort: 1 day.

## 3.3 Phase 3 — Productivity Polish

Phase 3 improvements are lower-risk enhancements that can be added incrementally without affecting core workflow.

### 3.3.1 Copy-to-Clipboard Buttons

Add a small copy icon button next to each Gherkin <pre> block and each enhancement list item. On click, copy the content to the clipboard and briefly show "Copied!" confirmation.

Estimated effort: 0.5 days.

### 3.3.2 Item Count Badges on Tab Buttons

Display a small numeric badge on each tab button when the corresponding data is non-empty — for example "Test Cases (12)". This gives users at-a-glance status of what has been generated without switching tabs.

Estimated effort: 0.5 days.

### 3.3.3 Test Case Table Layer Filter

Add three filter chip toggles above the Structured Cases table (Unit, API, UI) that hide rows not matching the selected layers. Chips are multi-selectable; all layers shown by default.

Estimated effort: 0.5 days.

### 3.3.4 Settings Visual Grouping

Visually separate the twelve Settings fields into three distinct sections with subtle background differentiation:

- Section A: LLM Configuration — Provider, Model, API Key

- Section B: Jira Configuration — URL, Project Key, Email, API Token, Xray credentials

- Section C: Xray Push Controls — Batch Size, Delay, Max Retries

Estimated effort: 0.25 days (CSS-only change).

# 4. Implementation Plan

## 4.1 Phase Summary

| Phase | Items | Estimated Effort | Risk |
| --- | --- | --- | --- |
| Phase 1 | Decompose App.tsx · Error Boundary · webview-ui-toolkit | 3–4 days | Low |
| Phase 2 | Step progress · Push preview · Collapsible cards · Empty states · Automation cards | 2–3 days | Low |
| Phase 3 | Copy buttons · Tab badges · Layer filter · Settings grouping | 1–2 days | Very Low |

## 4.2 Quick Wins (No Phase 1 Required)

The following items can be implemented immediately without waiting for the App.tsx decomposition:

- Settings visual grouping — CSS-only, zero functional risk

- Actionable empty states — isolated paragraph replacements, 10–15 lines per tab

- Xray Push Preview color-coded rows — isolated to one section of testCases tab

## 4.3 Dependencies

| Item | Depends On | New Package Required |
| --- | --- | --- |
| webview-ui-toolkit | Phase 1.1 (decomposed components) | @vscode/webview-ui-toolkit |
| Error Boundaries | None — can be added any time | None |
| Step Progress Stepper | Phase 1.1 recommended first | None |
| All Phase 3 items | Phase 1 strongly recommended first | None |

# 5. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Phase 1 refactor introduces regression | Low | Medium | Run existing build and typecheck pipeline after each file split; no logic changes in Phase 1 |
| webview-ui-toolkit visual differences from current styling | Low | Low | Toolkit inherits VS Code theme natively; spot-check light and dark themes after adoption |
| Increased bundle size from toolkit | Low | Low | Toolkit is tree-shakeable; only used components are bundled |

# 6. Success Metrics

After implementation, success will be measured against the following criteria:

- App.tsx reduced from 1,036 lines to under 200 lines (tab router + shared state only)

- Zero full-panel crashes due to single-tab JS errors (Error Boundary coverage)

- All form elements visually consistent across VS Code light, dark, and high-contrast themes

- Generate All workflow shows a visual stepper with real-time step completion status

- Xray Push Preview differentiates valid / duplicate / error rows at a glance

- All empty states include a clear action instruction

# 7. Glossary

| Term | Definition |
| --- | --- |
| Error Boundary | A React component that catches JavaScript errors in its child tree and displays a fallback UI instead of crashing |
| postMessage | The communication protocol between the VS Code Extension Host and the webview panel — the only allowed data channel |
| webview-ui-toolkit | Official Microsoft library providing VS Code-themed UI components for webview panels |
| Gherkin | Given/When/Then structured test syntax used by Cucumber and Xray for BDD test cases |
| Xray | Atlassian Jira plugin for test management; TraceLM pushes generated test cases via Xray Cloud REST API |
| Deduplication | SHA-256 fingerprint comparison that prevents the same test case from being pushed to Xray more than once |

— End of Document —